## Slide 2: Dynamics CRM in the Microsoft Stack
Andrew Charlton
Project Lead / Solution Architect
Company: www.enabling.net
SESSION CODE: VOC-DYN205

## Slide 3: Agenda
The Field of Play
3 Key Lessons learned
  “Teach the toughest, most painful lessons you’ve ever learned.”

## Slide 4: Why this session
First MS-CRM implementation 3 years ago
Initial impression – Simple enough
Existing .NET and C# skills
Here is the Function Spec - Develop it
Distilled methodology – Its simple
(c) 2011 Microsoft. All rights reserved.

## Slide 5: Scenario
National roll out, 130 Branchs in WA, SA,VIC, NSW, ACT,NT and QLD.
Operating in both Metro and Regional Area’s.
Prior adverse CRM experience
Wary Project team
Legacy MS-SQL based ERP
250 Highly Mobile Users

## Slide 6: Reasons for Past implementation failure
High expectation / Low delivery
Functional misfit – Not the way we work
Requirements shortfall – compensate manually
  Customers, Sites, Appointments, Email, Reporting

## Slide 7: Success indicators
Unanimous user acceptance
High Functional fit
User expectation met

## Slide 8: The Bits we used
Server 2008 R2
MS-SQL 2008
MS-SSRS
MS-Exchange / Outlook
Biztalk
Infopath
Sharepoint
Dynamics CRM

## Slide 9: Infrastructure
Load Balance URL
CRM01
CRM02
BIZTALK 01
BIZTALK 02
Legacy ERP – SQL Based
SQL - Cubes
Sharepoint
Outlook

## Slide 10: Timeline
2 month prototype
4 month development
2 month training & roll out

## Slide 11: Lessons Learned
#3 Work like Pac Man – Button by Button
Google images

## Slide 12: Design

## Slide 13: #3 Work like Pac Man – Button by Button
Requirements & Design
Requirements
Translation
Prototype
Align

## Slide 14: #3 Work like Pac Man – Button by Button
Detailed Functional Specification

## Slide 15: #3 Work like Pac Man – Button by Button
Google images

## Slide 16: #3 Work like Pac Man - Takeaway
Blocks and Sprints = Intense focus
Risk contained in Current Sprint
Many Deliverables - Constant gratification
Customer Education – Expectation reset
Regular closure – Sign off

## Slide 17: Lessons Learned
#3 Work like Pac Man – Button by Button
#2 Under the Technology Hood – Understand it

## Slide 18: #2 Under the Technology Hood
Objectives
  High availability
  User experience > Take care of detail
  No Hacks

## Slide 19: #2 Under the Technology Hood
Security pitfalls – Error messages
Orchestrated Correlation (Biztalk) - Duplication
Asynchronous vs Synchronous
  (Delay vs immediate)
JavaScript vs Plugin (Client or Server Side)

## Slide 20: #2 Understand Technology - Takeaway
It does all work
Finding it hard – possible cause
  Skills
  Detail
  Clarity

## Slide 21: Lessons Learned
#3 Work like Pac Man – Button by Button
#2 Under the Technology Hood – Understand it
#1 Get the Right People

## Slide 22: #1 Get the Right People
Customer Project Lead
Vendor Project Lead
Google images

## Slide 23: #1 Get the Right People
Customer Lead
  Consistent vision
  Contain Scope
  Capable of hard conversations
  Tough love
Google images

## Slide 24: #1 Get the Right People
Vendor Lead
  Design pushback
  Solve the problem
  Innovate

## Slide 25: #1 Get the Right People
Technical Staff (Developers / Consultants)
V8 VS V24+
  Client side
  Vendor side (Primary, Sub Contractors)
Google images

## Slide 26: #1 Get the Right People
Developers are not born equal
Senior
Cautious
5days = 5days

## Slide 27: Get the right people - Takeaway
Able to explain process segment in detail
Can explain specifics (Javascript vs Plugins)
Evaluate piece of best code

## Slide 28: Enrol in Microsoft Virtual Academy Today
Why Enroll, other than it being free?
The MVA helps improve your IT skill set and advance your career with a free, easy to access training portal that allows you to learn at your own pace, focusing on Microsoft technologies.
What Do I get for enrolment?
Free training to make you become the Cloud-Hero in my Organization
Help mastering your Training Path and get the recognition
Connect with other IT Pros and discuss The Cloud
Where do I Enrol?
www.microsoftvirtualacademy.com
Then tell us what you think. TellTheDean@microsoft.com

## Slide 29
© 2010 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.